# Deployment + Test Checklist

VeriBid — Evidence-Driven Bid Evaluation Engine | Version 0.2

| Item | Value |
| --- | --- |
| Hackathon | AWS Builder Center — Zero to Shipped 2026 |
| Category / Lane | #commercial-potential / #startup |
| MVP deadline | Submission deadline: 2 October 2026 |
| Scope contract | Upload -> Verify -> Human Review -> Defensible Export |
| Primary purpose | Release / QA checklist and submission-proof plan for the Coding Agent |

Ship Gate: P0 requirement. VeriBid must be a live application running on AWS, reachable through a public URL, and the submission must include documented proof that an AI coding agent was connected to the AWS environment. If any of these is missing, stop feature work and fix the Ship Gate first.

# 0. Review-Driven Revision Summary

Bản v0.2 tích hợp các điểm thực chiến trong review, đồng thời sửa hai chỗ cần tránh hard-code theo giả định hạ tầng.

| Review point | Decision in v0.2 |
| --- | --- |
| Vector retrieval / OpenSearch Serverless | Không coi OpenSearch Serverless là service bắt buộc cho MVP. Vertical slice dùng vendor-scoped bounded retrieval; dedicated vector store chỉ thêm khi benchmark cho thấy cần thiết. Quyết định này nhằm giảm scope/configuration, không dựa trên giả định rằng OpenSearch luôn có fixed idle OCU. |
| Seeded contradiction | Biến thành controlled benchmark fixture chính thức để dùng đồng thời cho CON-01, UI demo và Submission Proof 09. |
| Prompt-cache timing | Không hard-code “5 phút” cho mọi model. TTL phải lấy từ model/API được chọn. Nhiều model có default 5-minute TTL; một số model/API hỗ trợ TTL khác. Benchmark chỉ được tuyên bố cache hit khi runtime telemetry xác nhận cache-read. |
| API contract version | Project source hiện tại là API Contract v0.2 — Revised Implementation Contract, không phải v0.1. |

# 1. Release Priority: P0 / P1 / P2

| Priority | Meaning | Items |
| --- | --- | --- |
| P0 — Ship Gate | Không được phép fail | Public AWS URL; coding-agent -> AWS proof; production deployment; one complete end-to-end demo. |
| P1 — VeriBid core | Phải có để chứng minh product thesis | Grounded evidence; vendor isolation; contradiction; abstention; deterministic calculation; human review; audit export. |
| P2 — Enhancement | Chỉ làm khi P0/P1 xanh | Custom domain, dedicated vector DB, richer dashboards, extra observability, nonessential UI polish. |

# 2. Deployment Baseline

Kiến trúc triển khai ưu tiên serverless và contract-first. Internal orchestration có thể thay đổi, nhưng frontend chỉ phụ thuộc REST API v0.2 và canonical evidence trace.

## 2.1 AWS Service Map

| Layer | AWS service / mechanism | Status | Purpose |
| --- | --- | --- | --- |
| Frontend hosting | AWS Amplify Hosting | MVP required | Host React/Next.js frontend; HTTPS public URL. |
| Authentication | Amazon Cognito | MVP required | User Pool + JWT for protected application actions. |
| Public API | Amazon API Gateway | MVP required | Expose /api/v1 and validate auth for protected routes. |
| Compute | AWS Lambda | MVP required | API handlers, document jobs, deterministic rules, export helpers. |
| Workflow | AWS Step Functions | Recommended baseline | Async ingest/extract/evaluate/verify/export orchestration; API remains framework-agnostic. |
| AI reasoning | Amazon Bedrock | MVP required | Requirement extraction, specialist evaluators, Skeptical Verifier. |
| Prompt caching | Amazon Bedrock Prompt Caching | MVP required for benchmark | Stable RFP/rubric prefix; record actual cache-read/write usage. |
| Object storage | Amazon S3 | MVP required | Source documents, extracted artifacts, generated reports; source objects stay private. |
| Structured state | Amazon DynamoDB | MVP required | Workspace metadata, Requirements, EvidenceClaims, SourcePointers, EvaluationResults, HumanReviews, AuditEvents, idempotency/job state. |
| Document extraction | Lambda parsers; Textract when needed | Conditional | DOCX/XLSX parsed in code; use Textract for scanned/image-heavy PDFs if required by fixture. |
| Retrieval | Vendor-scoped bounded retrieval | MVP required | Filter by vendor_id + proposal_id first. No cross-vendor retrieval. |
| Dedicated vector store | OpenSearch Serverless | Optional / P2 | Add only if retrieval quality/scale benchmark justifies it; not required for 3-vendor vertical slice. |
| Application logs | Amazon CloudWatch | MVP required | Structured logs, metrics, workflow errors, cache benchmark telemetry. |
| AWS activity audit | AWS CloudTrail | Optional | Operational AWS API trail; does not replace VeriBid AuditEvent. |
| Permissions | AWS IAM | MVP required | Least-privilege roles for frontend deploy, backend runtime and coding-agent connection. |

Retrieval scope control: Agent Specification requires retrieval-before-evaluation and vendor/proposal filtering. It does not require a particular vector database. For the first vertical slice, keep retrieval bounded to the current proposal. If semantic recall needs improvement, use lightweight embeddings/similarity over the small per-proposal chunk set before introducing OpenSearch.

## 2.2 Deployment Topology

Browser ¦ v AWS Amplify Hosting ¦ +--> /demo public read-only demonstration ¦ +--> /app/* Cognito authenticated ¦ v API Gateway /api/v1 ¦ v Lambda ¦ +--> Step Functions ¦ +--> Bedrock evaluator / verifier ¦ +--> deterministic Lambda tools ¦ +--> DynamoDB +--> S3 +--> CloudWatch Source documents remain private in S3. Frontend never consumes raw Bedrock / agent payloads.

# 3. Public URL, Authentication and Access

## 3.1 Public URL / Ship Gate

[ ] Frontend production build deploy thành công trên AWS Amplify Hosting.

[ ] Có HTTPS public URL và mở được từ browser không đăng nhập AWS.

[ ] URL không phụ thuộc localhost, VPN, dev tunnel hoặc máy cá nhân.

[ ] Tắt local development machine không làm production app ngừng hoạt động.

[ ] Refresh trực tiếp ở frontend route không gây 404.

[ ] Production API không trỏ về localhost hoặc test-only endpoint.

[ ] Public URL được ghi rõ trong Builder Center submission.

## 3.2 Recommended Route Strategy

/ public landing page /demo public read-only seeded evaluation /app/* Cognito authenticated workflow /api/v1/* protected by JWT except explicitly public read-only demo endpoints

Mục tiêu là cho judges / AI scoring system xác nhận app hoạt động ngay, nhưng không mở quyền upload, review hoặc mutation cho anonymous users.

## 3.3 Authentication / Security Checklist

[ ] Cognito User Pool được cấu hình và login/logout hoạt động.

[ ] Protected API validate Cognito JWT.

[ ] Unauthenticated request tới protected endpoint trả 401/403.

[ ] S3 source documents không public.

[ ] Upload theo two-phase contract: presigned URL -> complete-upload -> backend HEAD/metadata validation -> ingestion.

[ ] Presigned download URLs có thời hạn ngắn và chỉ phát hành cho authorized request.

[ ] Lambda runtime role chỉ có quyền tối thiểu cần thiết.

[ ] Coding-agent credentials không hard-code trong repository.

[ ] .env, access key, secret key, session token, client secrets không commit.

[ ] Mọi vendor-scoped request validate vendor_id + proposal_id thuộc cùng evaluation.

[ ] Idempotency-Key được hỗ trợ cho async/mutation endpoints theo API Contract v0.2.

# 4. Logging, Telemetry and Auditability

CloudWatch telemetry phục vụ production debugging và hackathon benchmark; VeriBid AuditEvent phục vụ business/audit trace. Hai lớp này không thay thế nhau.

## 4.1 Minimum Structured Runtime Fields

request_id evaluation_id job_id / run_id / export_id requirement_id vendor_id proposal_id agent_type model_id workflow_step latency_ms input_tokens output_tokens cache_read_input_tokens cache_write_input_tokens deterministic_tool schema_validation_status retry_count verification_state error_code timestamp

[ ] Không log access key, secret, JWT, presigned URL đầy đủ hoặc raw confidential document body.

[ ] Mỗi AI call có request/run correlation ID.

[ ] Model/schema failure được log là execution failure; không map thành INSUFFICIENT_EVIDENCE.

[ ] Deterministic tool invocation được trace tách khỏi LLM rationale.

[ ] Cold/warm prompt-cache runs có telemetry đủ để so sánh.

[ ] CloudWatch có log cho Lambda failures và Step Functions execution failures.

[ ] Human override tạo immutable AuditEvent và không ghi đè system suggestion cũ.

# 5. Main Test Cases

Các test dưới đây là release acceptance tests. P0/P1 failures chặn production submission.

| ID | Area | Test | Pass condition | Evidence |
| --- | --- | --- | --- | --- |
| DEP-01 | Deployment | Open public production URL in incognito | HTTP 200; UI renders; URL bar shows AWS-hosted public URL | Screenshot Proof 01 |
| DEP-02 | Deployment | Shut down local dev machine | Production app remains available | Short screen recording |
| DEP-03 | Deployment | Refresh a nested route | No 404 / blank app | Browser capture |
| AUTH-01 | Auth | Login with valid Cognito user | Login succeeds and protected workspace opens | Screenshot |
| AUTH-02 | Auth | Call protected API without JWT | 401/403 | API/CloudWatch capture |
| AUTH-03 | Auth | Try vendor/proposal IDs from another workspace | 403 or domain scope rejection | Test log |
| ING-01 | Ingestion | Upload one RFP + one rubric | S3 object verified; ingestion moves to PROCESSING/READY | UI + log |
| ING-02 | Ingestion | Upload Vendor A/B/C proposal packages | Three isolated proposal contexts | Document manifest |
| ING-03 | Ingestion | Replay complete-upload with same Idempotency-Key | No duplicate extraction job | API log |
| ISO-01 | Isolation | Retrieve/evaluate Vendor A | No Vendor B/C chunks consumed | Trace/log |
| REQ-01 | Requirements | Extract controlled RFP | All seeded mandatory constraints present | Requirements table |
| REQ-02 | Requirements | Requirement with unknown/conflicting weight | REVIEW_REQUIRED / no invented weight | Result detail |
| SRC-01 | Grounding | Open a cited assessment | SourcePointer resolves to original document locator | Proof 08 |
| EVD-01 | Evidence | Vendor has responsive source-backed evidence | Assessment includes resolvable SourcePointer | Matrix detail |
| EVD-02 | Evidence | No responsive evidence | INSUFFICIENT_EVIDENCE | Proof 10 |
| CON-01 | Verifier | Run seeded contradiction fixture | CONFLICTING_EVIDENCE + explicit conflict_pair + both sources | Proof 09 |
| DET-01 | Deterministic | Availability threshold 99.90 vs >=99.99 | Authoritative NOT_SATISFIED from deterministic tool | Tool trace |
| DET-02 | Deterministic | Known TCO fixture | TCO equals expected deterministic value | Tool trace |
| DET-03 | Deterministic | Weighted scoring fixture | Total matches rubric arithmetic | Export + structured result |
| AI-01 | Schema safety | Model returns malformed JSON once | One bounded repair/retry | CloudWatch trace |
| AI-02 | Schema safety | Repair also fails | Fail closed; no valid EvaluationResult persisted | Error trace |
| REV-01 | Human review | Accept system result | New HumanReview record; system result preserved | UI capture |
| REV-02 | Human review | Override without rationale | Validation rejection | UI/API capture |
| REV-03 | Human review | Override with rationale | Final state/score saved; original suggestion retained | Proof 12/13 |
| EXP-01 | Export | Generate audit report | Markdown/PDF reaches READY and downloads | Proof 14 |
| EXP-02 | Export | Trace a final score from report | Requirement -> Evidence -> Source -> Verification -> HumanReview is traversable | Report inspection |
| CAG-01 | Prompt cache | Controlled cold run | Baseline latency/token/cache-write metrics captured | Proof 15 |
| CAG-02 | Prompt cache | Warm run with identical stable prefix inside chosen model TTL | Runtime reports cache-read when hit occurs | Proof 15 |
| CAG-03 | Prompt cache | Compare cold/warm measurements | Only actual measured metrics reported; no AWS 'up to' number presented as VeriBid result | Benchmark table |
| LOG-01 | Observability | Force backend error | CloudWatch has correlated request/run/error context | Proof 16 |
| SEC-01 | Security | Open raw source S3 object anonymously | Denied; source bucket/object remains private | Test result |
| E2E-01 | End-to-end | Run full seeded demo | Upload -> Extract -> Evaluate -> Verify -> Review -> Export completes | Submission video |

# 6. Controlled Benchmark Fixtures

## 6.1 Seeded Contradiction Fixture

Chuẩn bị một evaluation dataset cố định, version-controlled, để test verifier và quay demo. Mâu thuẫn phải nằm trong cùng vendor + proposal version.

| Document | Seeded statement | Expected relation |
| --- | --- | --- |
| VendorA_Technical_Proposal.pdf | “All customer production data is hosted in Frankfurt, Germany (EU).” | supports EU residency requirement |
| VendorA_Security_Appendix.pdf | “Telemetry and diagnostic metrics may be processed by subprocessors in the United States.” | potentially contradicts / requires scope clarification |

Expected verifier behavior: preserve both SourcePointers, create explicit conflict_pair, set CONFLICTING_EVIDENCE when the two sourced assertions are materially incompatible for the evaluated requirement, and provide a clarification question rather than silently choosing one source.

## 6.2 Additional Deterministic Fixtures

| Fixture | Input | Expected output |
| --- | --- | --- |
| Availability threshold | Required >= 99.99%; vendor = 99.90% | NOT_SATISFIED from numeric_threshold_check |
| TCO | annual_license=120000; implementation=40000; support/year=15000; years=3 | TCO = 445000 USD |
| Missing evidence | No responsive proposal source for requirement | INSUFFICIENT_EVIDENCE |
| Override validation | OVERRIDE with no rationale | Validation error; no review record created |

# 7. Prompt Caching Benchmark Procedure

TTL rule: Do not hard-code a universal 5-minute cache window. Bedrock prompt-cache support and TTL vary by model/API. Record the chosen model ID, cache type and supported TTL before the benchmark. Many supported models use a 5-minute default; some expose other TTL options. A cache hit is valid only when runtime usage fields report cached input.

[ ] Freeze one stable prefix version containing RFP requirements, rubric and shared evaluation policy.

[ ] Append vendor-specific evidence only after the stable prefix; do not mutate prefix ordering between comparable runs.

[ ] Record model_id, Bedrock API, prompt-cache type, configured/default TTL and minimum cache-token eligibility.

[ ] Run a cold baseline and capture end-to-end latency, input/output tokens, cache-write tokens and cache-read tokens.

[ ] Run Vendor B/C or repeated warm evaluations using the identical eligible stable prefix within the chosen model's TTL window.

[ ] Do not call a run 'warm' merely because it happened soon after the cold run. Confirm cache_read_input_tokens (or provider-equivalent usage field) is greater than zero.

[ ] Persist every run's telemetry through the API run resource so screenshots and report tables can be reproduced later.

[ ] For p50/p95 reporting, collect enough repetitions to make percentiles meaningful; use a controlled workload and report sample size.

[ ] Report only VeriBid's actual measurements. AWS published 'up to' figures may be cited as external context, never as VeriBid results.

| Metric | Cold | Warm | Report |
| --- | --- | --- | --- |
| End-to-end latency (ms) | [capture] | [capture] | p50/p95 + sample size |
| Input tokens | [capture] | [capture] | actual |
| Output tokens | [capture] | [capture] | actual |
| Cache-write input tokens | [capture] | [capture] | actual |
| Cache-read input tokens | [capture] | [capture] | must demonstrate real cache hit |
| Measured reduction | baseline | calculated | state test conditions |

# 8. Hackathon Submission Proof Capture Plan

Tạo thư mục repository: /docs/submission-proof/. Capture artifacts trong lúc build, không chờ đến ngày cuối.

| Artifact | Capture | Why |
| --- | --- | --- |
| 01_live_app | Browser mở production URL; URL bar + VeriBid UI visible | Ship Gate: live public application |
| 02_amplify_deploy | Amplify production deployment success | AWS hosting proof |
| 03_aws_resources | Relevant AWS Console resources: API Gateway, Lambda, S3, DynamoDB, Bedrock, Step Functions | Architecture implementation proof |
| 04_agent_connected | Coding agent connected through AWS Agent Toolkit / supported AWS connection | Ship Gate proof |
| 05_agent_aws_action | Coding agent successfully queries/inspects/deploys a real AWS resource | Stronger proof than config-only screenshot |
| 06_agent_delivery | Coding agent performs deploy/test/debug task against AWS environment | Development-process story |
| 07_evidence_matrix | Requirements x Vendor A/B/C matrix | Core product workflow |
| 08_source_grounding | Evidence detail opens exact source locator | Grounding / auditability |
| 09_contradiction | CONFLICTING_EVIDENCE with both sources side-by-side | Verifier differentiator |
| 10_abstention | INSUFFICIENT_EVIDENCE when source is missing/unresolvable | Hallucination-control proof |
| 11_deterministic_tool | Numeric/TCO tool trace separate from AI rationale | Dual-path architecture |
| 12_human_review | Reviewer accepts/overrides and enters rationale | Human authority |
| 13_audit_trace | System suggestion -> HumanReview -> AuditEvent | Defensibility |
| 14_export | Generated Markdown/PDF report | End-to-end completion |
| 15_prompt_cache | Cold/warm telemetry with actual cache-read/write/token/latency numbers | Technical innovation |
| 16_cloudwatch | Structured runtime logs / error correlation | Operational quality |
| 17_architecture_diagram | Final deployed AWS architecture diagram | Communication quality |
| 18_submission_tags | #commercial-potential and #startup visible | Submission compliance |
| 19_builder_submission | Builder Center page showing public URL and completed project metadata | Final proof |

Secret hygiene: Before saving screenshots or video, redact/avoid AWS access keys, secret keys, session tokens, Cognito secrets, bearer tokens, complete presigned URLs, and any confidential proposal data. Account IDs should also be hidden when not needed for proof.

# 9. Final Go / No-Go Checklist

[ ] Public URL works from incognito and from a device/network separate from the development machine.

[ ] Production app remains live with local machine turned off.

[ ] Coding agent -> AWS connection proof captured.

[ ] One RFP + rubric + three vendor packages complete ingestion.

[ ] Requirement extraction returns source-backed buyer requirements.

[ ] Vendor isolation test passes.

[ ] Every AI-visible factual assessment has resolvable SourcePointer or explicit abstention.

[ ] Seeded contradiction yields CONFLICTING_EVIDENCE + explicit conflict_pair.

[ ] Missing/unresolvable evidence yields INSUFFICIENT_EVIDENCE.

[ ] Numeric/TCO/weighted calculations come from deterministic code.

[ ] Malformed model output fails closed after bounded repair policy.

[ ] Human accept/override works and override rationale is enforced.

[ ] Original system state/score survives human review.

[ ] AuditEvent history is append-only.

[ ] Markdown/PDF export works and final score trace is traversable.

[ ] Prompt-cache cold/warm telemetry is captured with actual usage fields.

[ ] CloudWatch logs show correlated run IDs and production errors.

[ ] Submission proof folder contains required screenshots/video artifacts.

[ ] #commercial-potential and #startup are present.

[ ] Builder Center submission includes the working public URL.

# 10. Coding Agent Execution Order

Để tránh trôi scope, coding agent triển khai theo vertical slice rồi mới mở rộng coverage.

| Order | Deliverable | Exit condition |
| --- | --- | --- |
| 1 | AWS skeleton + Amplify public URL + API health route | DEP-01/02 pass |
| 2 | Cognito + evaluation workspace + two-phase S3 upload | AUTH/ING core tests pass |
| 3 | Parse one RFP + one seeded requirement + three vendor proposal contexts | REQ-01 + ISO-01 pass |
| 4 | One Requirement x three Vendors evaluation with SourcePointers | SRC/EVD pass |
| 5 | Skeptical Verifier + seeded contradiction + abstention | CON-01 + EVD-02 pass |
| 6 | Deterministic threshold/TCO tools | DET-01/02 pass |
| 7 | Evidence Matrix + result detail + HumanReview | REV tests pass |
| 8 | Audit export | EXP tests pass |
| 9 | Prompt-cache benchmark + CloudWatch proof | CAG + LOG tests pass |
| 10 | Polish public demo + capture all submission proof | P0/P1 Go checklist green |

Scope stop rule: Do not add marketplace, supplier portal, PO/invoice/payment workflows, deep ERP integration, CLM/e-signature, negotiation, autonomous award, or nonessential infrastructure before the P0/P1 checklist is green.

# 11. Project Alignment / Source of Truth

| Document | Version | Checklist alignment |
| --- | --- | --- |
| VeriBid Product Brief / Short PRD | v0.2 | MVP boundary, Ship Gate, CAG benchmark, deterministic/semantic split, success criteria. |
| VeriBid Functional Requirements | v0.1 | FR-1..FR-7, evidence grounding, vendor isolation, human authority, logging requirements. |
| VeriBid Data + Evidence Model | v0.2 | EvidenceClaim, SourcePointer, conflict_pairs, AuditEvent, canonical states and invariants. |
| VeriBid AI / Agent Specification | v0.1 FINAL | Four agent roles, retrieval-before-evaluation, abstention, schema safety, verifier contract. |
| VeriBid API Contract | v0.2 | REST boundary, two-phase upload, async 202 semantics, idempotency, matrix/detail split, telemetry DTO. |

# 12. Official AWS References

AWS Builder Center — Zero to Shipped: https://builder.aws.com/build/hackathons/e83e84e5-4f4c-383b-bbe9-4a15ac195d55/zero-to-shipped

Amazon Bedrock User Guide — Prompt caching for faster model inference: https://docs.aws.amazon.com/bedrock/latest/userguide/prompt-caching.html

Amazon OpenSearch Service — Managing capacity limits for OpenSearch Serverless: https://docs.aws.amazon.com/opensearch-service/latest/developerguide/serverless-scaling.html

Verified against the official AWS pages on 22 September 2026. Implementation details that depend on a chosen Bedrock model/API must be rechecked at deployment time.